Milestone List

MealMind

4601 Mid Rivers Mall Drive

Cottleville, Missouri 63376

June 27, 2025

Milestone List:

| Milestone List |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project: MealMind |  |  | Date: 06/27/2025 |  |
| Milestone No. | Milestone | Mandatory/Optional | Completion Date | Verification |
| 1 | Project Initialization | Mandatory | 06/17/2025 | AS |
| 2 | Requirements Finalization | Mandatory | 06/18/2025 | AS |
| 3 | Phase One Development / Project Proposal | Mandatory | 06/22/2025 | AS |
| 4 | Phase One Presentation | Mandatory | 06/24/2025 | AS |
| 5 | Phase Two Project Management | Mandatory | 07/07/2025 | AS |
| 6 | Front-End Development | Mandatory | 07/07/2025 | AS |
| 7 | Phase Two Presentation | Mandatory | 07/08/2025 |  |
| 8 | Review Instructor Feedback / Team Meeting | Mandatory | 07/11/2025 |  |
| 9 | Front End Adjusting / Team Meeting | Optional (6:00 - 7:00pm) | 07/13/2025 |  |
| 10 | Phase 3 Presentation Finalization / Team Meeting | Mandatory (7:00 - 8:00 pm) | 07/13/2025 |  |
| 11 | Phase 3 Presentation | Mandatory | 07/21/2025 |  |
| 12 | Review Instructor Feedback / Team Meeting | Mandatory (6:00 – 7:00 pm) | 07/25/2025 |  |
| 13 | Team Meeting | Optional (6:00 – 7:00 pm) | 07/27/2025 |  |
| 14 | Presentation Prep (Team Meeting) | Mandatory (6:00 – 7:00pm) | 07/27/2025 |  |
| 15 | Phase 4 Presentation | Mandatory | 07/29/2025 |  |
| 16 | Review Instructor Feedback / Team Meeting | Mandatory | 07/29/2025 |  |
| 17 | Front End Finalization | Mandatory | 07/30/2025 |  |
| 18 | Back End Finalization | Mandatory | 07/30/2025 |  |
| 19 | Presentation Review | Mandatory | 07/31/2025 |  |
| 20 | FINAL PRESENTATION | Mandatory | 08/01/2025 |  |